## Slide 1: Median
The only media tracker you’ll ever need

## Slide 2: Issue
The modern age has dozens of media platforms and mediums to engage with
Average user uses at least one or two platforms
Difficult to track
Easy to mix things up
Sometimes services mix up progress

## Slide 3: Solution
All in one media tracker
Allows you to create and manage individual series and see where you left off
Supports personal series rating, comments, and other series details
Contains links to platforms like wikis
Simple, easy to use
Allows for personal notes on each part of a series

## Slide 4: Competition
Built in service trackers utilizing cookies/account data
Individual websites like goodreads specialized for one medium
Fundamental flaw is shared accounts and inconsistent tracking

## Slide 5: Tools

## Slide 6: Front-end Back-end
2 main pages
Several input forms with data validation
Other pages like manual and about
2 Core tables
CRUD functionality for both tables
Modular and easily extendable
Series
[TABLE]
Details
[TABLE]
Home
Series details
Edit Series
Edit Details
Create Series
Create Details

## Slide 7: Schedule
4/1 - Completed Vuetify testing/planning
4/6 - Back-end architecture finalized
4/13 - Finalized front-end design
4/23 - Testing & back-end complete

## Slide 8: Progress
About 450 LoC - Mostly front-end code
Requirements:
5/30 Complete, 16.7% Burndown (Currently on schedule)
Tests: 0/15, 0% Coverage

## Slide 9: Progress cont.